## Slide 1
AMBOSS - Testing Strategy

## Slide 2
Types of Testing
Functional Testing Strategy
Automation Testing Strategy
Performance Testing Strategy
Security Testing Strategy
Test Execution Strategy
Contents
Compatibility Testing Strategy
Testing Tools
Defect Management Process

## Slide 3: Types of Testing
Type of Testing | Description
Functional Testing | To verify and ensure that the Amboss System is as per the specifications intended for it. This also includes the integration requirements between Amboss platform and other third party software.
Test Automation | To control the execution of tests and the comparison of actual outcomes with predicted outcomes. Automation will be done using page object model (POM) with page factor.For web, Selenium webdriver and testNG.For mobile, appium and Selenium web driver. There will be continuous Integration using Jenkin Tool.
Compatibility | To ensure compatibility of the webpages built, across multiple web browsers and O/S. UI level validation will be performed on OS-Browser combinations (OS - Windows 10 & MAC and Browsers - IE-11 & above versions, FF (latest), Safari (latest) & Chrome (latest)).
Performance | To verify and ensure that the Amboss applications works under maximum user loads. The business scenarios will be provided by the business stakeholders that will be benchmarked.
Application Security | To reveal flaws in the security mechanism of the system, that protect data and maintain functionality as intended
System Integration | To verify end to end scenarios including interfaces

## Slide 4: High Level Plan
Activities | Phase |  |  |  |  |  |  |  | 
 | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Continue
Development |  |  |  |  |  |  |  |  | 
Functional Testing |  |  |  |  |  |  |  |  | 
Test Automation |  |  |  |  |  |  |  |  | 
Performance Testing |  |  |  |  |  |  |  |  | 
Security Testing |  |  |  |  |  |  |  |  | 
Cross Browser Testing |  |  |  |  |  |  |  |  | 
Please note that Automation Framework set up using page object model (POM) with page factor or BDD approach has to start in the same sprint.
Automation of User Stories as part of Sprint will be on Priority.
Agile software development with scrum implementation.
Each sprint duration is 3 (Ideally vary from 2 to 4 weeks) weeks depending on the team.

## Slide 5: Functional Testing Strategy
Entry Criterion
    Relevant environments and connectivity’s to be made available
    Unit testing to be performed by the Dev team before passing it to QA team for execution
Test Analyst Action Required
    Test Case Review/ Sign off by Product owners
    Test execution against test cases
    Log defects against discrepancy
    Retest and Close defects after fix
    Test result documentation
    QA to provide sign off after successful completion of test cases
Exit Criterion
    Change the test cases status to ‘Verified‘
    Test results link to be updated in the test cases

## Slide 6: Web Automation Testing Strategy
Scope
For Amboss application, test cases for a particular sprint will be automated using the page object model (POM) with page factor approach.
Automation scripting will be done using Selenium and execution will happen in IE,safari,Chrome.
Test Script execution will be happened frequently using Continuous integration tool (Jenkins or concourse).
For GUI Automation testing, Selenium in the BDD approach will be used.
Objective
Ensure that the test cases are executed with a shorter time span thus reducing the defect lifecycle
Integration testing will focus mainly on business scenarios that will cut across both the applications.
Identify defects that might arise while testing.
Report these failures to the development team so that the identified defects are fixed.
Help determine the extent to which the application is ready for release.
Provide input to the defect trend analysis effort.

## Slide 7: Mobile Automation Testing Strategy
Scope
For Amboss application, test cases for a particular sprint will be automated using the page object model (POM) with page factor approach.
Automation scripting will be done using appium and execution will happen in android and iOS.
Test Script execution will be happened frequently using Continuous integration tool (Jenkins or concourse).
Objective
Ensure that the test cases are executed with a shorter time span thus reducing the defect lifecycle
Integration testing will focus mainly on business scenarios that will cut across both the applications.
Identify defects that might arise while testing.
Report these failures to the development team so that the identified defects are fixed.
Help determine the extent to which the application is ready for release.
Provide input to the defect trend analysis effort.

## Slide 8
Compatibility Testing Strategy
Scope
To validate UI features look and feel on agrees OS-Browsers (OS - Win-8,10 & MAC and Browsers - IE-11 & above versions, FF (latest), Safari (latest) & Chrome (latest)).
Objective
To perform UI validation across agreed multiple OS-Browser combinations
Identify defects that might arise while testing on a multiple browser and hardware environments. Report these failures to the development teams so that the identified defects are fixed.

## Slide 9: Performance Testing Strategy
Statistics | KPI | Responsibility
Client side Statistics | 90 percentile of response times Average response time Hits per second Transactions passed/Failed Throughput | Performance Testers
Application Server Statistics | Processor Utilization Memory utilization Disk utilization | Infrastructure Team
Network Parameter | Bandwidth Utilization Network delay Time | Infrastructure/Network Team
Objective:
Baseline the System’s Performance and best possible response times
To simulate real life multi-Geography scenarios user load to be provided from cloud.
To check The application response time during constant increase load of Vusers and verify the infrastructure can support the future production peak load on the environment
To ensure the application meets the SLA(Service level Agreement) with respect to the response time.

## Slide 10: Performance Testing Strategy….contd.
Type of Test |  | Description
Base Line / Smoke Test |  | Base-Line Test will be conducted to determine whether the application meets the acceptable Performance in terms of response times, throughput under a 10% of actual concurrent user Load and available server hardware capacity. The results obtained will guide the Performance Testing Team whether or not to proceed for actual Load Test
Stress Test |  | Stress will be conducted for <no. of users> Vusers to understand the breaking point of application under the load. This load will be the expected concurrent number of users on the application performing a specific number of transactions.

## Slide 11: Application Security Testing Strategy
Objective
Security testing is a process intended to reveal flaws in the security mechanisms of an information system that protect data and maintain functionality as intended. The objective of application Security testing is to check application’s ability to:
Resist most attacks
Tolerate attacks that cannot be resisted
Recover within a specified time with minimum damage
Generate a trail to identify source and path of attack
Approach
Black Box Security testing approach consists of four separate phases:
Understanding
Analysis
Executions
Reporting

## Slide 12: Test Execution Strategy
Sprint level functional testing & automation and system Integration testing will be carried out on chrome browser.
Each sprint Smoke Testing to ensure that the build is stable enough to proceed further with detailed testing .
All test execution will be done through Test Management tool and each single test will be marked with the results with appropriate status as follows:
Passed: If actual result matches the expected result.
Known Fail: If the test case is failing due to some known issue (mentioned in the release note or known environmental issue).
Failed: New failed – not working as per expected results.
Blocking Fail: If a particular issue is going to block some test cases.
Blocked: Unable to run due to blocking failed or failed issue.
N/A: Invalid test case.
Not completed: Testing in progress.
No Run: Testing not started.
QA Team will monitor the test progress closely to ensure all types of testing activities are completed on time and will report the status back to the stakeholders.

## Slide 13: Testing Tools
QA Task | Tool
Test Management Tool | Zephyr,Testrail
Defect Management Tool | JIRA
Performance Testing | Jmeter
Security Testing | Paros Proxy, Burp Proxy, OWASP ZA Proxy
Web Automation Testing | Selenium, TestNG, Jenkin and Maven
Mobile Automation Testing | Appium, Selenium, TestNG, Jenkin and Maven
API Testing | REST Assured
Following is the list of tools which will be used throughout the testing phase for various activities:

## Slide 14: Defect Management Process

## Slide 15: Test suspension /Resumption criteria
The test defects will contain four levels of fault severity.
Testing will be suspended for any of the following reasons.
Blocker error which cause the system to hang or crash.
Error which leads to a major change in the software.
Too many major/minor errors.
Testing will resume when sufficient evidence is provided by the development team for the fix to prove that the problem does not exist anymore.
1 – Blocker | Defect impacts entire system(s) and testing is not able to continue.
2 – Critical | Defect impacts part(s) but not all of the system(s).
3 – Major | Defect impacts only local module(s).
4 – Minor | Minor problems which do not affect functionality.